8-9-17 Meeting

People Present:

Thomas

Vincent

Khoa

Ashot

Garett

Kevin

Current Progress:

Work on Login/Register Screen: Implement Progress bar – Thomas

Look into confirmation emails – Vincent

Look for final template to use for all activities within the app – Khoa

Thoroughly document each Function – Vincent

Work on connection on Firebase – Ashot

Learn Firebase basics – Garett

Implement Tool bar(app name, overflow menu, saved ingredients, ingredient categories) – Kevin

Future Progress:

Program the logout, about us buttons inside overflow menu – Thomas

Assign still logged in check functionality on every activity – Vincent

Work on implementing database - Ashot

Look for final template to use for all activities within the app – Khoa

Finish Implementing Tool bar(app name, overflow menu, saved ingredients, ingredient categories) – Kevin

Start to work on firebase Basics - Garett

8-10-17 Meeting

People Present:

Thomas

Vincent

Khoa

Ashot

Kevin

Current Progress:

Program the logout, about us buttons inside overflow menu – Thomas

Assign still logged in check functionality on every activity – Vincent

Work on implementing database - Ashot

Look for final template to use for all activities within the app – Khoa

Finish Implementing Tool bar(app name, overflow menu, saved ingredients, ingredient categories) – Kevin

Start to work on firebase Basics - Garett

Future Progress:

Continue working on UI - Thomas/Kevin/Vincent

Continue working on database - Ashot

Looking at Final template for UI - Khoa

User Registration & Authentication – Vincent

8-11-17 Meeting

People Present:

Thomas

Vincent

Khoa

Ashot

Kevin

Current Progress:

Continue working on UI - Thomas/Kevin/Vincent

Continue working on database - Ashot

Finished looking for a Final template for UI - Khoa

Finished User Registration & Authentication – Vincent

Future Progress:

Fix Search bar button on Home menu – Kevin

Continue working on database - Ashot

Toolbar and background color – Thomas

Write up introduction and Project Description For Final Documentation - Khoa

Add functionality to write to database/ Database - Create listview for home menu search field – Vincent

8-14-17 Meeting

People Present:

Thomas

Vincent

Khoa

Ashot

Kevin

Current Progress:

Fix Search bar button on Home menu/Save searched ingredients in array of Strings for Database – Kevin

Final version of database doc - Ashot

Toolbar and background color/more UI development – Thomas

Write up introduction and Project Description For Final Documentation/Create a testing/module structure for final report document - Khoa

Add functionality to write to database/ Database - Create listview for home menu search field/Add database retrieving from firebase – Vincent

Future Progress:

Save searched ingredients in array of Strings for database - Kevin

Create Testing/Module Structure for Final Report Document - Khoa

User authentication (Everyone)

Registration

No duplicate registration

User info saved into database

Login

Logout

User able to create and add recipe to database

User able to retrieve recipe from database

Refine database model

Design doc to demonstrate modularity

8-15-17 Meeting

People Present:

Thomas

Vincent

Khoa

Ashot

Kevin

Current Progress:

Save searched ingredients in array of Strings for database - Kevin

Create Testing/Module Structure for Final Report Document - Khoa

User able to create and add recipe to database - Everyone

User able to retrieve recipe from database- Everyone

Refine database model - Everyone

Design doc to demonstrate modularity- Everyone

Future Progress:

Query – Kevin, Ashot

Fixing Saved (favorites) for Recipe & Ingredients - Vincent

Images database - Thomas

Final report – Khoa

8-16-17 Meeting

People Present:

Thomas

Vincent

Khoa

Ashot

Kevin

Current Progress:

Save searched ingredients in array of Strings for database - Kevin

Create Testing/Module Structure for Final Report Document - Khoa

User able to create and add recipe to database - Everyone

User able to retrieve recipe from database- Everyone

Refine database model - Everyone

Design doc to demonstrate modularity- Everyone

Future Progress:

Query – Kevin, Ashot

Fixing Saved (favorites) for Recipe & Ingredients - Vincent

Images database - Thomas

Final report – Khoa

Starting noting challenges when coding for future documentation – everyone

Work on changing layout – Vincent/Thomas/Kevin